
[image: image3.png]MSRC
‘ Mobile Source Air Pollution

Reduction Review Committee




Request for Proposal P2005-19
For the Development, Hosting and Maintenance of the 

MSRC Website

www.msrc-cleanair.org

January 7, 2005

TABLE OF CONTENTS











         Page

Section I: Solicitation Overview

I.A.
Introduction……………………………………………............……….………............................
1

I.B.
Background.....…………………………..........................................….....…. ………………….
1

I.C.
Schedule of Events………...........................……………………………………………………..
1

I.D.
Bidders’ Conference……………………………………………………….....…......……………
2

I.E.
If You Need Help……………………………………………………………………………………
2

Section II: Statement of Work


II.A.
Designer/Contractor Minimum Qualifications………........................................…..................
3

II.B.
Deliverable Items/Performance Requirements …………………………………………………
3

II.C
Preliminary Description of MSRC Website Requirements & Content………………………..
4
Section III: Proposal Preparation & Submission

III.A,
Proposal Preparation Instructions………………………………………………………………..
6

III.B.
Proposal Submittal Instructions…………………………………………………………………
8

Section IV: Proposal Evaluation Process………………………………………………………………
10

IV.A.
Proposal Evaluation & Contractor Selection Criteria……………………………………………
10

Section V: Sample Contract……………………………………………………....................................
12

Attachment A:
List of Existing MSRC Website Assets………………………………………………
23
Section I: Solicitation Overview

I.A.
Introduction

The Mobile Source Air Pollution Reduction Review Committee (MSRC) requests proposals from qualified website designers and developers to assist in the development, improvement, activation, testing, hosting, and maintenance of the MSRC’s site on the World Wide Web.  For the purpose of this solicitation, the terms “bidder”, “contractor” and “website developer” are used interchangeably.

l.B. 
Background

The Mobile Source Air Pollution Reduction Review Committee, or “MSRC”, is responsible for funding transportation projects that reduce air pollution in Southern California.  The MSRC was created in 1990 by the California State Legislature as part of Assembly Bill (AB) 2766, which authorizes the Department of Motor Vehicles to collect a $4 surcharge on vehicle registration fees.  Under AB 2766, the MSRC receives 30% of the surcharge as part of a Discretionary Fund to support projects that reduce pollution from mobile sources, such as cars, trucks, and buses.  With more than 10 million vehicles registered within the south coast region, the Discretionary Fund has an annual budget of approximately $12 million.

In 1999, the MSRC contracted with a website development firm for the design, development, activation, testing, hosting, and maintenance of its first website.  Located on the World Wide Web under the domain name www.msrc-cleanair.org, the MSRC uses this site as a medium to disseminate both time sensitive and historical information to current MSRC contractors, prospective project applicants, and other interested parties.  The website was developed and ultimately launched in July 2000.  Key features of the current website include:

· Ability to download current solicitation documents in MSWord format;

· A key-word searchable library containing summaries of all MSRC-funded projects, including printer-friendly rich text formatting;

· Current MSRC and MSRC-Technical Advisory Committee (MSRC-TAC) meeting agendas;

· Archives of past MSRC/MSRC-TAC meeting agendas and meeting minutes;

· Current and past MSRC press releases;

· Relevant news clips, photos and articles of interest;

· History of the MSRC, related statutes and list of current MSRC and MSRC-TAC members;

· Links to other pertinent websites.

While the current website has served the MSRC well for the past four years, the MSRC has identified desirable features and functionality not supported by the current site.  Due to the magnitude of the desired website improvements, as well as advancements in website development software technology, the MSRC has requested the development of a new website as opposed to extensively modifying the existing website.

Therefore, the purpose of this Request for Proposals (RFP) is to solicit qualified website developer(s) to submit proposals in accordance with requirements specified herein for the design, development, activation, testing, hosting, and maintenance of a new MSRC website.  

I.C.
Schedule of Events
This solicitation will be conducted in accordance with the timeline illustrated in Table I, below.  Proposals may be submitted at any time during the period commencing January 7, 2005 and ending February 15, 2005.  Please note that proposals must be received no later than 5:00 p.m. on February 15, 2005.  

Table I - Key Procurement Events & Dates

	MSRC Website Development Key Procurement Events
	Date

	Request for Proposals Release

Bidders’ Conference,10:00 a.m. at AQMD

Latest Date and Time to Submit Proposal
	January 7, 2005
January 21, 2005
February 15, 2005 @ 5:00 pm

	Proposal Evaluation Period

Interviews/Oral Presentations of Short-Listed Bidders

Contractor Selection Review & Approval by MSRC-TAC

Contractor Selection Review & Approval by MSRC

AQMD Governing Board Approval

Contract Execution/Authority to Proceed
	Feb. 16, 2005 – Feb. 25, 2005

March 4, 2005

March 10, 2005

March 24, 2005

April 1, 2005

June 1, 2005


I.D.
Bidders’ Conference
A Bidders’ Conference for the MSRC Website Development RFP will be held on Friday, January 21, 2005.  While this is not a mandatory conference for a Proposal to be accepted, this will be the only opportunity to discuss and clarify any questions Bidders may have regarding the RFP directly with MSRC staff and certain members of the MSRC-TAC.  Due to the uniqueness of the MSRC, and the complexity of the staffing, support, and program structure, it is strongly recommended that prospective Bidders attend the Bidders’ Conference. The purpose of the conference is to provide new or updated solicitation information, provide clarification regarding this RFP, and answer general questions regarding proposal preparation.  In addition, the Bidders’ Conference will provide a forum to address individual proposal preparation issues and provide one-on-one guidance to potential Bidders.  The location and time for the Bidders’ Conference is as follows:



Date:


January 21, 2005


Time:


10:00 a.m. – 11:30 a.m.



Location:

South Coast AQMD Headquarters, Room CC6


Address:

21865 Copley Drive






Diamond Bar, California 91765

In addition, MSRC staff members are available to answer questions and provide guidance as appropriate during the proposal preparation period.  Please refer to Section I.G. of this document for a list of MSRC Staff contacts.

I.E.
If You Need Help
This RFP can be obtained by accessing the MSRC website at www.msrc-cleanair.org.  MSRC staff members are available to answer questions during the proposal acceptance period.  In order to help expedite assistance, please direct your inquiries to the applicable staff person, as follows:

· For Administrative or Contractual Assistance, please contact:

Cynthia Ravenstein

MSRC Contracts Administrator

Phone: 909-396-3269

FAX: 909-396-3682

e-mail: cravenstein@aqmd.gov
· For Technical Assistance, please contact:

Ray Gorski

MSRC Technical Advisor

Phone: 909-396-2479

FAX: 909-396-3682

e-mail: rgorski@aqmd.gov
II.
Statement of Work
II.A.
Minimum Qualifications
Bidders responding to this solicitation must show evidence of at least four (4) years related experience, including serving as prime contractor for the development of a minimum of ten (10) websites, at least two (2) of which are for public agencies. Bidder must have demonstrated expertise in art direction, writing, programming, systems administration, database design, and multimedia programming. Contractor must be willing to work closely with MSRC-TAC members and MSRC/AQMD staff on a continuing basis throughout the course of the contract term.

1. Proposals will only be accepted from Bidders who meet the following requirements:

a) Experience in planning, development and maintenance of websites that involve manually-coded HTML documents, and incorporation of graphics, text and CGI or other scripting languages;

b) Experience in creating a website designed to be updated by staff with little HTML experience.
Significant experience with FreeBSD, mySQL, PHP, HTML, and JavaScript, and/or other high-level programming languages.

2. All proposals must contain the following information:

a) A thorough description of how the Bidder satisfies the requirements listed under Section II.A, Designer/Contractor Minimum Qualifications;

b) A conceptual website description demonstrating how the Bidder will fulfill items listed under Section II.B, Deliverable Items/Performance Requirements;

c) Key personal and reporting structure, including resumes or background descriptions of all key personnel to be assigned to this project;

d) Information on work similar to the MSRC Website Development project completed by Bidder over the past four (4) years. A minimum of three (3) complete references must be submitted, including domain names for websites developed by the Bidder;

e) 
A list of work to be subcontracted by the Bidder to fulfill the items listed under Section II, Statement of Work. Information on subcontractor qualifications must also be included in the proposal submission, including resumes of individuals supporting the work effort in a subcontractor capacity;

f) A summary of the approach the Bidder will use to work with MSRC-TAC members and MSRC/AQMD staff to ensure project communications will be conducted efficiently and that project milestones will be met.

II.B.
Deliverable Items/Performance Requirements
1. Period of Performance - The period of performance will commence on the date the contract is signed by all parties and extend for two (2) full years. The contract may be extended for two (2) additional two-year options, upon agreement by both parties. 

2. Deliverable Items - All HTML documents, database programming, CGI or other scripts, design elements, graphics and supporting materials (including results of on-going site evaluations) associated with a complete website.

3. Delivery Deadlines - Deadlines for delivery of all items listed above shall be negotiated with the successful bidder prior to contract execution.


II.C.
Preliminary Description of MSRC Website Requirements & Content

The following Sections describe the minimum requirements to be implemented within the Statement of Work covered by this RFP.  

1.  Project Design and Development Approach

The Bidder shall fully describe their website project design and development approach in producing a high-quality product, in a cost-effective manner, and within timeline constraints set for a project.  While some preparatory work regarding the website layout has been explored, the MSRC will be looking to the Bidder to provide a high level of expertise.  Therefore, It is important that the Bidder detail how they intend to step staff through their website development process.  Each step of the proposed process should be described in sufficient detail to convey how the Bidder plans to work efficiently and effective with staff.  At a minimum, staff anticipates the following type of process:

· Phase 1:  Needs Assessment

· Phase 2:  Basic Web Page Design

· Phase 3:  Site Architecture

· Phase 4:  Beta Test 

· Phase 5:  Site Activation 

· Phase 6:  Training

· Phase 7:  Maintenance 

2. Technical Environment

The MSRC’s website is currently hosted on an MSRC-owned server located at the current contractor’s facility.  Please refer to Attachment A for a description of the current configuration.  Please note that all equipment and software identified on this list is the property of the MSRC and may be used by the successful bidder to complete the requirements of this project.  It is the MSRC’s desire that the existing website remain fully operational during development of the new website.

While it is desirable that any website software developed as part of this RFP be compatible with the existing server and its capabilities, the MSRC is seeking input from Bidders as to whether or not the proposed website technology will require different server capabilities than currently exist.  It is the objective of the MSRC that any website developed as part of this RFP process be expandable to accommodate future growth and additional features.

3. General Website Features

In general, it is expected that the website will include a number of operating features, including but not limited to those listed below.  The bidder shall provide a full discussion under this Section regarding website features that demonstrates their understanding of the Project and needs of the MSRC.  Further, the discussion should identify any other features that the MSRC should consider in the development process of the software architecture and functionality.

· An expanded and enhanced Library Database feature, including, but not limited to, the ability to archive, search, and retrieve summaries of past projects, past Committee agendas, photographs, press releases, as well as other text and photographic documents;

· Smooth and rapid loading of all pages within the website;

· Easy access and downloading of information in either PDF or HTML format by users;

· Adobe Acrobat Reader as a resource on the website that is downloadable to users systems to facilitate access to PDF files;

· A menu system indicating each section of the website that facilitates easy movement between the home page, sections and individual pages, including a site map that provides an outline of the website for easy scanning by users;

· Mechanisms/paths that enable Web search engines to “spider” and index content on every page of the website;

· Professional and inviting look that incorporates existing logos and look of the current website;

· Consistency in appearance and functionality throughout the site;

· Open architecture, compatible with industry standards;

· User-friendly navigation that is logical and easily understood to the general public;

· “Smart” search by key word(s) in titles as well as content throughout all levels of the website;

· “Open source” software or other standard language such as HTML, JAVA, etc;

· Easy, decentralized administration that tracks who makes changes and when;

· Scaleable and modular design so that functionality can be easily added without further modification to the software;

· E-mail feedback forms and request for information;

· Links to other websites;

· Remote on-line access for purposes of troubleshooting and maintenance of the system by any authorized Contractor or off-site staff;

· Password secured levels of access to the website for purposes of:

· Uploading/replacing/archiving documents of all formats (including photos); and

· Editing website screen text;

· Firewall protection that maintains the integrity of the MSRC existing information system infrastructure from the website;

· Accommodates the inclusion of a wide variety of information formats including but not limited to:  MS Word, Excel, Access, Power Point, printed brochures, videos, and digital and scanned photographs (color, and black and white);

· Allows for a large volume of documents, many hundreds of pages in length to be easily added, archived and deleted from the website; 

· Administrative reports and usage tracking by website and individual page(s).

4. Additional Website Features

In addition to the General website features and attributes listed above, the MSRC is considering a feature that allows future project applicants to submit their proposal or application on-line using the MSRC Website.  Currently, the MSRC and AQMD do not accept electronic submission of applications or proposals.   While the MSRC views this potential feature as a desirable and beneficial element of their new Website, additional factors and considerations must be assessed prior to any decision to incorporate this feature.

Therefore, the MSRC is requesting that bidders to this RFP address development of a feature that allows electronic acceptance of future proposals and applications via the MSRC Website as a separate Optional Task, and that the Cost Proposal include a separate line item(s) reflecting the development cost of this optional feature.

The electronic submission of proposals/applications feature must include, at a minimum, the following basic attributes.  Bidders are encouraged to demonstrate their experience and familiarity with similar website design features and provide additional insight regarding implementation of this feature as appropriate:

· Website must be highly reliable, with redundancy and/or other means available to ensure Website remains live during critical proposal/application submission periods (i.e., capable of handling numerous electronic proposal submittals during the final closing minutes of an application period);

· Ability to “timestamp” the time of arrival of the proposal document;

· Accommodate multiple document submission formats, including but not limited to MSWord, PDF, etc.;

· Website feature must address the requirement that proposals be electronically “signed” by the applicant’s authorized representative;

· Automatically send a receipt to the document sender;

· Notify designated MSRC staff via e-mail that a proposal has been received;

· Possess adequate security features to allow protection of a bidder’s proprietary information.

5. Task and Timeline Table

It is expected that the development of the website, from executing the Contract to launching the website, should be completed within a four (4) month time period.  Based on Section II.C.A, the Bidder shall provide a detailed description of all tasks to be accomplished along with specific dates for each task.  In addition, all deliverables and review time by MSRC staff as well as the deliverables of the Bidder should be clearly identified.  The MSRC envisions that any payment for services rendered will be tied to specific deliverables.  Therefore, the Bidders Cost Proposal should be coordinated with the Task and Timeline Table contained in this Section.

6. Software Ownership Rights/Confidentiality

The Bidder shall provide a written statement to the fact that all website software, scripts, and files developed as a result of this RFP process shall become the sole property of the MSRC.  Furthermore, all software source codes, graphic elements, and any other intellectual property associated with the website shall be provided to the MSRC within one month of activation (after it is live and accepted by the MSRC), and any updates or changes will be provided to the MSRC at the end of the contract term.

The Bidder shall also acknowledge that all information and graphic materials provided to the Bidder for use in development and incorporation into the Project is confidential.  The Bidder shall agree not to use any MSRC information or graphic materials for the Bidders own benefit, or divulge, disclose, or communicate in any manner said items to any third party without the prior written consent of the MSRC.

7. Training

The MSRC seeks to have the selected Bidder provide both system administrator and support staff training as part of its work tasks.  In addition, the MSRC requires the provision of training manuals.  Sufficient training shall be provided to the system administrator so that, upon acceptance of the Project, the system administrator is fully able to perform all necessary functions for the day to day operations of the website.  Training for support staff is anticipated to be at a lower level than the system administrator but sufficient enough to upload/download documents and edit/delete information.  In this Section, the Bidder shall outline their training process and format including but not limited to: 1) hours of training, 2) location of training, 3) type and content of training, and 4) on-call training options for future staff. 

8. Website Hosting and Maintenance, and Support Services

The MSRC desires a high level of customer support in terms of quality and responsiveness for any work that may be required after the project has been accepted by the MSRC.  The Bidder shall describe their ability to host the server/equipment on or offsite, their customer support services in detail as well as programming services to enhance/amend the website should the MSRC desire to include on-call services as part of any Contract.  Hourly rates for such on-call services shall be clearly detailed and any terms and conditions that may apply should be fully disclosed.  

Section III: Proposal Preparation & Submission

Only proposals that follow the instructions within this RFP will be reviewed and evaluated.  The following instructions are intended to assist the Bidder in preparing a proposal for consideration under this RFP.  

In general the Proposal should be concise, well organized and demonstrate the Bidder’s qualifications and experience applicable to the Project  

Written proposals are to reflect and/or include the following elements, in prepared in the following order:

III.A.
Proposal Preparation Instructions

1.    Format - The maximum length of proposals accepted will be twenty (20) 8-1/2 X 11 sheets of paper.  All pages and appendices must be numbered and double sided.  Technical appendices of no more than fifty- (50) 8-1/2 X 11 sheets of paper including information on Bidder’s past projects, experience, and resumes may be attached.  No videos will be accepted with proposals; however, CD-ROM discs containing relevant websites are allowable.

2. Cover Letter - Transmittal of the proposal must specify the subject of the proposal, the RFP number, and Bidder's name, address, e-mail address, and telephone/fax number.  The letter shall specify contact person(s) for technical and contractual matters, and be signed by the person(s) authorized to contractually bind the bidding entity. For joint venture proposals, the Bidder must include a statement confirming authorization to act on behalf of all co-bidders.  The Bidder must include a letter of confirmation from all proposing entities of a joint proposal including project contact name and all other information as required of the Bidder.

3. Project Description and Statement of Work – This section comprises the body of the proposal.  The Bidder should describe their project concept in detail, addressing all project requirements as specified in RFP Sections II.A., II.B., and II.C., above.  Bidders should place special emphasis on the following key proposal elements:

a) Website Design and Development – Describe in detail the proposed methodology for designing, developing and activating the MSRC Website, including but not limited to: a) Website design and creative development; b) how the website will be activated and beta tested before it goes live; c) training for MSRC staff, d) Website administration, including for program documentation and reporting; and e) Website maintenance;

b) Bidder Qualifications – The Bidder shall fully describe their firm’s qualifications and experience in performing the type of work as described in Section II.A. of this RFP.  If subcontractors are being used or the proposal is being submitted by a team of firms, a full description of each participating firm should be included.  All key personnel are to be identified and resumes provided as part of any proposal submitted; 

c) Related Work - The Bidder shall list at least three (3) successfully completed projects of a similar nature to that described in this RFP for the design and activation of a website.  Submit only those projects in which the Bidder served as the lead Contractor.  Provide a brief description of the work performed and include the organizations name, project contact name, telephone/fax numbers, value of the contract, and website address.  The website references will be assessed as part of the evaluation process.

4. Website Development Schedule - This section shall identify anticipated dates of completion of all tasks specified in the Project Description and Statement of Work, including a list of milestones.  Specifically, this section should include:

a) A time schedule to complete each of the tasks described, by task;

b) A list of significant milestones and the projected delivery dates. 

5. Project Organization - This section shall describe the organization proposed to implement the project.  This shall include assigned personnel, all subcontractors and their related tasks and responsibilities, clearly detailed.  

6. Conflict of Interest - Address any possible conflicts of interest with other clients affected by actions performed by the firm on behalf of the MSRC.  Although the Bidder will not be automatically disqualified by reason of work performed for such firms, the MSRC reserves the right to consider the nature and extent of such work in evaluating the proposal.

7. Cost Proposal – shall be broken down into three components:

a)  Line Item Budget - following the format provided as Attachment C to this RFP.  The Line Item Budget shall detail the following cost components for the Bidder and any subcontractors for the Project: 

I. Labor - Identify each professional category of direct project support, the number of hours for each, and the fully burdened rate per hour.  The rates quoted must include labor, general, administrative, and overhead costs;

II. Equipment and Supplies - Provide an itemized list of any equipment to be used and/or purchased, including the manufacturer, number of each, and the unit cost.  Please note that all equipment purchased in fulfillment of this contact will remain the property of the MSRC;

III. Subcontractor Costs - Identify subcontractors by name, the basis for the subcontractors selection and describe in detail the work the subcontractors will be hired to perform, list their cost per hour or per day, and the number of hours or days their services will be used and the related tasks;

IV. Miscellaneous Costs - if any.


Please remember to include the cost for development of an electronic proposal acceptance feature as a separate, optional line item in your Cost Proposal.

b) Maintenance Costs – proposal for continuing the MSRC Website hosting and maintenance for two (2) additional two-year option periods.  The cost breakdown for the priced options should include all costs included with website hosting and maintenance, on a line item basis as defined above.

Consider the following when preparing the cost schedules:

· Charges for supplies, equipment, and subcontractors will be paid at cost.  No profit will be paid on these costs;

· The Bidder must warrant that the cost proposal will remain in effect for 90-days and state such in this section;

· Costs are reimbursed on an as-incurred basis only; Describe billing procedures for the project and how costs will be documented for invoicing the MSRC for reimbursement of expenditures;

· The Bidder is required to certify as part of their proposal submission that the prime contractor and subcontractor rates contained in the proposal are no higher than the rates offered to the prime or subcontractor's most-favored customer;

· Provide an itemized list of equipment to be purchased and associated labor costs for the installation of the equipment (if applicable); identify the reason/rationale for purchasing any equipment, and how the equipment will be dedicated 100% to this project;;

· Identify all subcontractors by name, and include their hourly or daily rate of compensation and the number of hours or days their services will be utilized.  If subcontractors are not yet identified, provide an estimate of their rates of compensation and number of hours or days the subcontractors' services will be utilized.

8. Certificates of Insurance - Bidders are required to provide a statement that upon notification of award, a certificate(s) of insurance naming the AQMD as an additional insured will be provided within forty-five (45) days.  Entities that are self-insured are required to provide a statement to that effect in their proposal.  

III.B
Proposal Submittal Instructions

1. Due Date - The Bidder shall submit ten (10) complete copies of the proposal in a sealed envelope, plainly marked in the upper left-hand corner with the name and address of the Bidder and the words “MSRC Website RFP P2005-19”.  Please note that project proposals must be received no later than 5:00 p.m., February 15, 2005, to be considered for funding.  All proposals should be directed to:


Procurement Unit


South Coast Air Quality Management District


21865 Copley Drive


Diamond Bar, CA  91765


Please note that FAXED and/or E-MAILED proposals are not acceptable.

2. Addenda - The MSRC may issue supplementary information or guidelines relative to this RFP during the proposal preparation period of January 7, 2005 to February 15, 2005.

3. Grounds for Rejection - A proposal may be immediately rejected if:

· It is received at any time after the exact date and time set for receipt of proposals;

· It is not prepared in the format described contained within this RFP; or

· It is not signed by an individual authorized to represent the proposing entity.

4. Disposition of Proposals - The MSRC reserves the right to reject any or all proposals.  All responses become the property of MSRC.  One copy of the proposal shall be retained for AQMD files.  Additional copies and materials will be returned only if requested and at the Bidder’s expense.

5. Modification or Withdrawal - Once submitted, proposals cannot be altered without the prior written consent of MSRC.  All proposals shall constitute firm offers and may not be withdrawn for a period of ninety-(90) days following the last day to accept proposals.

Section IV.
Proposal Evaluation Process
The MSRC-TAC and MSRC Staff will evaluate all proposals to determine responsiveness to the RFP.  AQMD staff may provide administrative and technical assistance during the proposal evaluation process.

Proposals will be evaluated and points awarded based upon the criteria outlined below.  The evaluation criteria are included to provide the Bidder additional guidance as to the particular components of the proposal that will be evaluated.

The MSRC reserves the right to approve only a portion of the Bidder's Statement of Work and funding request.  In this case, the Bidder will be required to submit a revised work statement, schedule of deliverables, and cost breakdown within forty-five (45) calendar days of notification of selection.  

Each Bidder should review the attached Sample Contract (Section V).  Any exceptions to the sample contract terms and conditions should be identified in the Bidder’s initial proposal.

The most qualified Bidders will be short-listed and may be interviewed by an MSRC-TAC Evaluation Subcommittee on March 4, 2005  Please keep this date available for possible interviews at the AQMD Headquarters in Diamond Bar, California.  (Please see Section I.C, Table 1 – Key Procurement Events and Dates).  The proposals and interviews will be evaluated based on the selection criteria below.  

IV.A
Proposal Evaluation & Contractor Selection Criteria
Proposals will be evaluated based on the proposals demonstrating an understanding of the RFP objectives and work involved, and on the demonstrated capability of the Bidder to accomplish the work. The following evaluation criteria form the basis upon which proposal scoring and selection will be conducted.  The maximum score available is 100 points.

1. Proposal Completeness: 


10 points

Proposals will be evaluated on their completeness, accuracy and responsiveness to the RFP and all of its requirements.

2. Qualifications, Staffing and References: 
30 points

Bidders shall have extensive and successful experience in the design, development, activation, testing, hosting and maintenance of websites of similar scope within this RFP.  The Bidder shall detail previous work experience demonstrating proficiency in HTML 3.2, PHP3, and current versions of JavaScript, FreeBSD and mySQL. In addition, each Bidder shall provide a minimum of three (3) references and current website addresses from the last four (4) years to demonstrate the skills necessary to complete projects similar in scope to the current proposed project.  Bidder website references will be reviewed as part of the evaluation process.  Factors to be considered include, but are not limited to, ease of movement within the site, functionality, page layout, design elements, search functions, etc.

3. Statement of Work:



35 Points

As discussed in the RFP Section II, Subsection III.C., Bidders are required to submit a comprehensive discussion of preliminary website design, development, testing, training, activation, and maintenance concepts.  Bidders shall clearly and professionally describe their understanding of the Project.  Responses must thoroughly address all areas including project approach, technical environment, website features, tasks and timeline, ownership rights, training, ongoing maintenance and customer support.  The technical merits of the Bidder will be evaluated, based upon the level of completeness and specificity of the proposed concepts. 
4. Cost Proposal:



25 Points

Bidders are required to submit a detailed cost breakdown for the proposed project.  Following a comprehensive review of the cost proposal, the Evaluation Subcommittee will assign a score based upon the competitiveness, completeness, documentation quality, accuracy, and substantiation of the information provided.  Costs will be assessed to determine if they are reasonable and appropriately allocated among tasks.  Consideration will also be given to the number of hours assigned to Bidder's staff in relationship to tasks to be performed, hourly rates, and whether the costs are realistic in relationship to projects of similar size.
[image: image1.png]MSRC
‘ Mobile Source Air Pollution

Reduction Review Committee





[image: image2.png]




CONTRACT

1. PARTIES - The parties to this Contract are the South Coast Air Quality Management District (hereinafter referred to as "AQMD") whose address is 21865 Copley Drive, Diamond Bar, California 91765-4178, and *** (hereinafter referred to as "CONTRACTOR") whose address is ***.

2. RECITALS 

A. AQMD is the local agency with primary responsibility for regulating stationary source air pollution in the South Coast Air Basin in the State of California (State).  AQMD is authorized under State Health & Safety Code Section 44225 (Assembly Bill (AB) 2766) to levy a fee on motor vehicles for the purpose of reducing air pollution from such vehicles and to implement the California Clean Air Act.

B. Under AB 2766 the AQMD'S Governing Board has authorized the imposition of the statutorily set motor vehicle fee.  By taking such action the State's Department of Motor Vehicles (DMV) is required to collect such fee and remit it periodically to AQMD.  

C. AB 2766 further mandates that thirty (30) percent of such vehicle registration fees be placed by AQMD into a separate account for the sole purpose of implementing and monitoring programs to reduce air pollution from motor vehicles.  

D. AB 2766 creates a regional Mobile Source Air Pollution Reduction Review Committee (MSRC) to develop a work program to fund projects from the separate account.  Pursuant to approval of the work program by AQMD'S Governing Board, AQMD Board authorized a contract with CONTRACTOR for services described in Attachment 1 - Statement of Work, expressly incorporated herein by this reference and made a part hereof of this Contract.  CONTRACTOR warrants that it is well qualified, experienced, and has the expertise to provide such services on the terms set forth here.

3. DMV FEES - CONTRACTOR acknowledges that AQMD cannot guarantee the amount of fees to be collected under AB 2766 will be sufficient to fund this Contract.  CONTRACTOR further acknowledges that AQMD'S receipt of funds is contingent on the timely remittance by State's DMV.  AQMD assumes no responsibility for the collection and remittance of motor vehicle registration fees by DMV to AQMD in a timely manner.

4. AUDIT - Additionally, CONTRACTOR shall, at least once every two years, or within two years of the termination of the Contract if the term is less than two years, be subject to an audit by AQMD or its authorized representative to determine if the revenues received by CONTRACTOR were spent for the reduction of pollution from Motor Vehicles pursuant to the Clean Air Act of 1988.  AQMD shall coordinate such audit through CONTRACTOR'S audit staff.  If an amount is found to be inappropriately expended, AQMD may withhold revenue from CONTRACTOR in the amount equal to the amount which was inappropriately expended.  Such withholding shall not be construed as AQMD'S sole remedy and shall not relieve CONTRACTOR of its obligation to perform under the terms of this Contract.  

5. CO-FUNDING [OPTIONAL CLAUSE]
A. CONTRACTOR  shall obtain co-funding as follows *** Dollars ($***); *** Dollars ($***);*** Dollars ($***).

B. If CONTRACTOR fails to obtain funding in the amount(s) referenced above, then AQMD reserves the right to renegotiate or terminate this Contract.

C. CONTRACTOR shall provide co-funding in the amount of *** Dollars ($***) for this project. If CONTRACTOR fails to provide this co-funding, then AQMD reserves the right to renegotiate this Contract.

6. SERVICES - CONTRACTOR agrees to furnish all labor, materials, equipment, required licenses, permits, fees, and other appropriate legal authorization from all applicable federal, state, and local jurisdictions necessary to perform and complete, per schedule, in a professional manner, the services described herein.

7. REPORTING
A. PROGRESS REPORTS - CONTRACTOR shall submit progress reports to AQMD within fifteen (15) days of the end of the reporting period which shall be on a quarterly basis beginning three months after the date this Contract is signed by both parties.  Such reports shall detail: 1) work performed during the current reporting period; 2) work planned for the next reporting period; 3) problems identified, solved, and/or unresolved; 4) the percentage of each task completed; 5) delays in meeting the project schedule with an explanation including a description of what steps will be taken to complete the project on time; and 6) a cost breakdown by cost category for each task showing both the amount of AB 2766 funds expended and co-funding expended for the reporting period and the cumulative period to date.  Progress reports that do not comply will be returned to CONTRACTOR as inadequate.  Under this policy, failure to submit progress reports within the allotted time may be considered a material breach and subject the Contract to termination.


1.
If CONTRACTOR fails to submit progress reports as required by the Contract, the following shall occur: If after seven (7) days past the progress report due date CONTRACTOR fails to submit progress reports, MSRC Contract staff will notify CONTRACTOR in writing of the delinquency and request that the progress report be submitted within seven (7) days of the written notice.


2.
For Monthly Reports: If CONTRACTOR fails to submit a progress report for the second consecutive month, the MSRC Contract Administrator shall send a second written notice indicating that two previous progress reports are due and that they must be submitted within fifteen (15) days.  If CONTRACTOR fails to provide a report for a third consecutive month, AQMD’s Procurement Manager shall provide written notice to CONTRACTOR to cure the delinquency within fifteen (15) days of the notice or be subject to termination within thirty (30) days.


3.
For Quarterly Reports: If CONTRACTOR fails to submit a progress report, the MSRC Contract Administrator shall send a written notice indicating that the progress report is due and that it must be submitted within fifteen (15) days.  If CONTRACTOR does not respond within the allotted time, AQMD’s Procurement Manager shall provide written notice to CONTRACTOR to cure the delinquency within fifteen (15) days of the notice or be subject to termination within thirty (30) days.


4.
If CONTRACTOR has a history of non-consecutive (three or more occasions) delinquent progress reports, this may be considered a material breach of the Contract and be grounds for immediate termination of the Contract.  For example, if progress reports are submitted in such an inconsistent and sporadic fashion as to indicate a lack of compliance with this Contract provision (e.g., progress report submitted one month, skipping several months thereafter).


5.
If a contract is terminated as a result of this policy, the direct contractor involved will not be eligible to apply for AB 2766 Discretionary Funds for two programs years.

B. FINAL REPORT - CONTRACTOR shall provide AQMD with a comprehensive final report prior to the end of the Contract term.  The final report shall be subject to review by the MSRC and approval by AQMD.  One letter-size paper copy and one electronic version in Microsoft Word format shall be provided to AQMD.  The final report shall be complete and include illustrations and graphs, as appropriate, to document the work performed and the results thereof under this Contract.  The final report will also contain, in detail, the reduction of mobile source air pollution emissions resulting from the project's implementation.

8. TERM - The term of this Contract is from the date of execution by both parties to ***, unless terminated earlier as provided for in Clause 9 below entitled Termination, extended by modification of this Contract in writing, or unless all work is completed and a final report is submitted and approved by AQMD prior to the termination date.  No work shall commence prior to the Contract start date, except at CONTRACTOR'S cost and risk, and no charges are authorized until this Contract is fully executed.  Upon written request and with adequate justification from CONTRACTOR, the MSRC Contracts Administrator may extend the Contract up to an additional six months at no additional cost. Term extensions greater than six months must be reviewed and approved by the MSRC.

9. TERMINATION - In the event any party fails to comply with any term or condition of this Contract, or fails to provide the services in the manner agreed upon by the parties, including, but not limited to, the requirements of Attachment 1 - Statement of Work, this shall constitute a material breach of the Contract.  The nonbreaching party shall have the sole and exclusive option either to notify the breaching party that it must cure this breach within fifteen (15) days or provide written notification of its intention to terminate this Contract with thirty (30) day's written notice.  Notification shall be provided in the manner set forth in Clause 16 below, entitled - Notices.  Termination shall not be the exclusive remedy of the nonbreaching party.  The nonbreaching party reserves the right to seek any and all remedies provided by law. AQMD will reimburse CONTRACTOR for actual costs incurred (not to exceed the total Contract value), including all noncancellable commitments incurred in performance of this Contract through the effective date of termination for any reason other than breach.

10. INSURANCE - (This statement is used when not self-insurance)Prior to the start of this Contract, CONTRACTOR shall furnish evidence of workers' compensation insurance in accordance with California statutory requirements and liability insurance with a combined single limit (general and automotive) of One Million Dollars ($1,000,000).  CONTRACTOR shall maintain such coverage during the term of this Contract and any extensions thereof.  AQMD shall be named as an additional insured on such liability policy and thirty (30) days written notice of modification of any such insurance shall be given by CONTRACTOR to AQMD.  Such modification is subject to preapproval by AQMD.  If CONTRACTOR fails to maintain the required insurance coverage, AQMD reserves the right to terminate the Contract or purchase such additional insurance and bill CONTRACTOR or deduct the cost thereof from any payments owed to CONTRACTOR.

(i) (Use above clause or Self Insurance clause below)-Remove before printing
Self Insurance Clause:
(This statement is used for self-insurance)INSURANCE - CONTRACTOR is permissibly self-insured and will maintain self-insurance in accordance with applicable provisions of California law as evidenced by certificate of self-insurance in Attachment 3, herein.  CONTRACTOR shall maintain such coverage during the term of this Contract and any extensions thereof.  If CONTRACTOR fails to maintain the required insurance coverage, AQMD reserves the right to terminate the Contract or purchase such additional insurance and bill CONTRACTOR or deduct the cost thereof from any payments owed to CONTRACTOR.

11. INDEMNIFICATION - CONTRACTOR agrees to hold harmless, defend, and indemnify, AQMD, its officers, employees, agents, representatives, and successors-in-interest against any and all loss, damage, cost, or expenses which AQMD, its officers, employees, agents, representatives, and successors-in-interest may incur or be required to pay by reason of any injury or property damage caused or incurred by CONTRACTOR, its employees, subcontractors, or agents in the performance of this Contract.

12. PAYMENT
A. AQMD shall reimburse CONTRACTOR up to a total amount of *** Dollars ($***) in accordance with Attachment 2 - Cost Schedule, expressly incorporated herein by this reference and made a part hereof of this Contract.   Any funds not expended upon early contract termination or contract completion shall revert to the AB 2766 Discretionary Fund.  Payment of charges shall be made by AQMD to CONTRACTOR within thirty (30) days after approval by AQMD of an itemized invoice prepared and furnished by CONTRACTOR, referencing the task completed or a percent of work accomplished and detailing line item expenditures as listed in Attachment 2, Costs by Category, and the amount of charge claimed.   

B. An invoice submitted to AQMD for payment must be prepared in duplicate, on company letterhead, and list AQMD'S contract number, period covered by invoice, and CONTRACTOR'S social security number or Employer Identification Number and submitted to: 




South Coast Air Quality Management District



21865 Copley Drive



Diamond Bar, CA  91765-4178



Attn: Cynthia Ravenstein, MSRC Contract Administrator

C. AQMD’S payment of invoices shall be subject to the following limitations and requirements:

1.
Charges for equipment, material, and supply costs, travel expenses, subcontractors, and other charges, as applicable, must be itemized by CONTRACTOR.  Reimbursement for equipment, material, supplies, subcontractors, and other charges shall be made at actual cost.  Supporting documentation must be provided for all individual charges (with the exception of direct labor charges provided by CONTRACTOR) in excess of Two Hundred and Fifty Dollars ($250).


2.
CONTRACTOR’S failure to provide receipts shall be grounds for AQMD’S non-reimbursement of such charges.  AQMD may reduce payments on invoices by those charges for which receipts were not provided.

D. AQMD shall pay CONTRACTOR for travel-related expenses only if such travel is expressly set forth in Attachment 2 - Cost Schedule of this Contract or pre-authorized by AQMD in writing.  

E. REMOVE IF NOT NEEDED:An amount equal to ten percent (10%) shall be withheld from each invoice paid. Upon satisfactory completion and final acceptance of work and the final report by AQMD, CONTRACTOR'S invoice for the 10% withheld will be released. [OPTIONAL]
13. MOBILE SOURCE EMISSION REDUCTION CREDITS (MSERCs)
A. The MSRC has adopted a policy that no MSERCs resulting from AB 2766 Discretionary Funds may be generated and/or sold. 

B. CONTRACTOR has the opportunity to generate MSERCs as a by-product of the project if a portion of the air quality benefits attributable to the project resulted from other funding sources.  These MSERCs, which are issued by AQMD, are based upon the quantified vehicle miles traveled (VMT) by project vehicles or other activity data as appropriate.  Therefore, a portion of prospective MSERCs, generated as a result of AB 2766 Funds, must be retired.  The portion of prospective credits funded by the AB 2766 program, and which are subject to retirement, shall be referred to as "AB 2766-MSERCs."

C. The determination of AB 2766-MSERC's is to be prorated based upon the AB 2766 program's contribution to the cost associated with the air quality benefits.  In the case where AB 2766 Discretionary Funds are used to pay for the full differential cost of a new alternative fuel vehicle or for the retrofitting or repowering of an existing vehicle, all MSERCs attributable to AB 2766 Discretionary Funds must be retired.  The determination of AB 2766-MSERCs for infrastructure and other ancillary items is to be prorated based upon the AB 2766 program’s contribution to the associated air quality benefits.  Determination of the project's overall cost will be on a case-by-case basis at the time an MSERC application is submitted.  AQMD staff, at the time an MSERC application is submitted, will calculate total MSERCs and retire the AB 2766-MSERCs.  CONTRACTOR would then receive the balance of the MSERCs not associated with AB 2766 funding.

14. DISPLAY OF MSRC LOGO - [USE FOR VEHICLE PROJECTS] CONTRACTOR agrees to permanently display one MSRC decal in a prominent location on each vehicle purchased pursuant to this Contract. CONTRACTOR also agrees to permanently display one MSRC decal in a prominent location on each fueling or charging station constructed pursuant to this Contract. Decals will be provided by MSRC upon notification that subject fueling station equipment and/or vehicles are placed into service. Decals are approximately six (6) inches in height and eight (8) inches in width (Note: a smaller decal may be specified for electric vehicle infrastructure contracts). CONTRACTOR shall maintain decal for life of vehicle or equipment subject to this Contract. Should any decal become damaged, faded, or otherwise unreadable, CONTRACTOR shall request replacement decal from MSRC and apply new decal in the same or other prominent location. MSRC shall not be responsible for damage to paint or other vehicle surfaces arising from application or removal of decals. 
15. SCRAPPING OF OLD VEHICLES - [USE FOR VEHICLE PROJECTS] Any AB 2766 Discretionary Fund project for the purchase of new clean fuel vehicles shall be required to scrap older, polluting vehicles which would be removed or retired from service.  This clause is applicable only to AB 2766 projects which remove or retire a vehicle(s) from fleet service as a direct result of AB 2766 funding.

16. NOTICES - Any notices from either party to the other shall be given in writing to the attention of the persons listed below or to other such addresses or addressees as may hereafter be designated in writing for notices by either party to the other.  A notice shall be deemed received when delivered or three days after deposit in the U.S. Mail, postage prepaid, whichever is earlier.


AQMD:

South Coast Air Quality Management District





21865 Copley Drive





Diamond Bar, CA  91765-4178





Attn: Cynthia Ravenstein, MSRC Contract Administrator


CONTRACTOR:
***





***





***




Attn: ***
17. EMPLOYEES OF CONTRACTOR
A. CONTRACTOR warrants that it will employ no subcontractor without written approval from AQMD.  CONTRACTOR shall be responsible for the cost of regular pay to its employees, as well as cost of vacation, vacation replacements, sick leave, severance pay and pay for legal holidays.

B. CONTRACTOR shall also pay all federal and state payroll taxes for its employees and shall maintain workers' compensation and liability insurance for each of its employees.

C. CONTRACTOR, its officers, employees, agents, or representatives shall in no sense be considered employees or agents of AQMD, nor shall CONTRACTOR, its officers, employees, agents, or representatives be entitled to or eligible to participate in any benefits, privileges, or plans, given or extended by AQMD to its employees.

D. CONTRACTOR warrants that it has no interest and shall not acquire any interest, direct or indirect, which would conflict in any manner or degree with the performance of services required to be performed under this Contract.  CONTRACTOR further represents that in performance of this Contract, no person having any such interest shall be employed by CONTRACTOR or any subcontractor.

18. CONFIDENTIALITY - It is expressly understood and agreed that the information which either CONTRACTOR or AQMD designates as confidential or proprietary information must be clearly identified as such by means of restrictive stamp, legend, or marking.  With respect to such designated information the parties agree to:

A. Observe complete confidentiality with respect to such information, including without limitation, agreeing not to disclose or otherwise permit access to such information by any other person or entity in any manner whatsoever, except that such disclosure or access shall be permitted to employees and subcontractors of either party requiring access in fulfillment of the services provided under this Contract.  Such information may be used by either party as follows:

1. only be used, duplicated and/or disclosed by the receiving party solely for the purposes of performance under this Contract and for no other purpose whatsoever; and

2. not be used, duplicated and/or disclosed by the receiving party for any other purpose whatsoever, including, without limiting the generality of the foregoing, for manufacture or procurement except as may be specifically granted under Clause 20, below entitled - Ownership; and

3. not be duplicated, reproduced or copied, in whole or in part, unless the sending party’s restrictive legend or marking is prominently displayed on said copy or reproduction.

B. Oral or visual communications, identified by either party at the time of disclosure as confidential or proprietary information, shall be protected by the receiving party according to the terms hereof, provided that the disclosing party confirms in writing to the receiving party the confidential or proprietary nature of said communication within ten (10) calendar days of said oral or visual disclosure.

C. Neither party shall be liable to the other party in any manner whatsoever for the use, duplication and/or disclosure of any part of the confidential or proprietary information which is:

1. not identified as confidential or proprietary information in accordance with Clause 18 (basic) and subparagraph B hereof, (save and except for any claims arising through infringement of registered patents owned or controlled by the disclosing party); or

2. now or hereinafter comes into the public domain without breach of this Contract; or

3. shown by the receiving party to be previously known to, or developed by it, prior to the disclosure of said confidential or proprietary information; or

4. shown by the receiving party to have been received from a third party without similar restrictions and without breach of this Contract; or

5. disclosed without restrictions by the sending party to a third party; or

6. used, duplicated, or disclosed by the receiving party five (5) years or more after the disclosure of such confidential or proprietary information.

D. Both parties hereby covenant and agree to provide to each other thirty (30) calendar days prior written notice before use and/or disclosure is made of confidential or proprietary information, protected according to the terms hereof, based upon the exceptions contained in Sections 1 through 6 of subparagraph C above and as may be specifically granted under Clause 20, below entitled - Ownership.

E. All confidential or proprietary information disclosed hereunder shall remain the property of the disclosing party and all originals and copies of said confidential or proprietary information shall be returned promptly to the disclosing party upon the expiration or termination of this Contract, excepting any reports provided to AQMD by CONTRACTOR including the final report become the property of AQMD in perpetuity and after five (5) years time may be used, duplicated, or disclosed without any restrictions.

F. Other than those rights and privileges granted expressly herein, neither the execution and delivery of this Contract, nor the delivery of any confidential or proprietary information hereunder, shall be construed as granting either expressly, or by implication, estoppel or otherwise, any right in or license under any present or future confidential or proprietary information disclosed under this Contract, or under any invention of patent now or hereafter owned or controlled by either party except as maybe specifically granted under Clause 20, below entitled - Ownership.

G. Each party shall notify promptly and in writing of the circumstances surrounding any possession, use, or knowledge of such information or any part thereof by any person or entity other than those authorized by this clause.

H. Take at CONTRACTOR'S expense, but at AQMD'S option and in any event under AQMD'S control, any legal action necessary to prevent unauthorized use of such information by any third party or entity which has gained access to such information at least in part due to the fault of CONTRACTOR.

I. Take at AQMD'S expense, but at CONTRACTOR'S option and in any event under CONTRACTOR'S control, any legal action necessary to prevent unauthorized use of such information by any third party or entity which has gained access to such information at least in part due to the fault of AQMD.

J. Notwithstanding the above, nothing herein is intended to abrogate or modify the provisions of Government Code Section 6250 et.seq. (Public Records Act).

19. PUBLICATION
A. Information, data, documents, or reports developed by CONTRACTOR for AQMD, pursuant to this Contract, shall be part of AQMD'S public record excepting data provided under Clause 18 above, entitled Confidentiality.  CONTRACTOR may use or publish, at its own expense, such information provided to AQMD.  The following acknowledgment of support and disclaimer must appear in each document disseminated, whether copyrighted or not, and based upon the work performed under this Contract.



"This report was prepared as a result of work sponsored by the Mobile Source Air Pollution Reduction Review Committee (MSRC).  The opinions, findings, conclusions, and recommendations are those of the author and do not necessarily represent the views of AQMD.  AQMD, its officers, employees, contractors, and subcontractors make no warranty, expressed or implied, and assume no legal liability for the information in this report.  AQMD has not approved or disapproved this report, nor has AQMD passed upon the accuracy or adequacy of the information contained herein."

B. CONTRACTOR shall inform its officers, employees, and subcontractors involved in the performance of this Contract of the restrictions contained herein and require compliance with the above publication terms.

C. AQMD shall have the right of prior written approval of any document which shall be disseminated to the public by CONTRACTOR in which CONTRACTOR utilized information obtained from AQMD in connection with performance under this Contract.

20. OWNERSHIP - Title and full ownership rights to any products purchased or developed under this Contract shall at all times remain with CONTRACTOR.  CONTRACTOR shall also retain title and full ownership rights to any documents or reports developed under this Contract.  All of the above shall be subject to the following limitations:

A. PATENT RIGHTS - CONTRACTOR  shall have patent rights, as well as title and full ownership rights, for invention(s) developed under this Contract, subject to AQMD retaining a no-cost, nonexclusive, nontransferable, irrevocable license to use or test such invention(s) for AQMD purposes.  CONTRACTOR must obtain agreements to effectuate this clause with all persons or entities obtaining an ownership interest in the patented subject invention(s).  Previously documented (whether patented or unpatented under the patent laws of the United States, 35 U.S.C. 1 et seq., or any foreign country) inventions are exempt from this provision.  CONTRACTOR shall submit a written report to AQMD'S Agent disclosing each subject invention and specifying patents applied for, patents issued, and patent application(s) abandoned and/or cosponsored participants on subject invention(s).

B. RIGHTS OF TECHNICAL DATA - AQMD shall have unlimited right to use technical data resulting from performance of CONTRACTOR under this Contract.  CONTRACTOR shall have the right to use data for its own benefit.

C. COPYRIGHT - CONTRACTOR agrees to grant AQMD a royalty free, nonexclusive, irrevocable, nontransferable license to produce, translate, publish, use, and dispose of all copyrightable material first produced or composed in the performance of this Contract.

D. SOFTWARE RIGHTS - CONTRACTOR agrees to grant AQMD a worldwide, royalty free, nonexclusive, irrevocable, nontransferable license in perpetuity to use any software developed by CONTRACTOR in performing its obligations under this Contract.  CONTRACTOR further agrees to obtain the rights required from any third party for AQMD to have a worldwide, royalty free, nonexclusive, irrevocable license in perpetuity to use any other software essential to performance of CONTRACTOR'S  obligations under this Contract or necessary to the operation of the software developed by CONTRACTOR.  CONTRACTOR shall provide AQMD with documentation confirming CONTRACTOR'S right to assign the use of such software.  CONTRACTOR shall also provide AQMD with all documentation and manuals required to operate the software developed by it or third parties.

E. CONTRACTOR'S INSOLVENCY OR BANKRUPTCY, or PROJECT'S DISCONTINUATION - CONTRACTOR agrees that in the event that CONTRACTOR becomes insolvent or files for bankruptcy during the term of the Contract or does not complete the intent of the project, title to goods, services software, and equipment purchased for the performance of this Contract with AB 2766 Discretionary Funds shall revert to the AQMD.  Public agencies and schools are exempt from this clause.

21. NON-DISCRIMINATION - In the performance of this Contract, CONTRACTOR shall not discriminate in recruiting, hiring, promotion, demotion, or termination practices on the basis of race, religious creed, color, national origin, ancestry, sex, age, or physical handicap and shall comply with the provisions of the California Fair Employment & Housing Act (Government Code Section 12900, et seq.), the Federal Civil Rights Act of 1964 (P.L. 88-352) and all amendments thereto, Executive Order No. 11246 (30 Federal Register 12319), and all administrative rules and regulations issued pursuant to said Acts and Order.  CONTRACTOR shall likewise require each subcontractor to comply with this clause and shall include in each such subcontract language similar to this clause.

22. SOLICITATION OF EMPLOYEES - CONTRACTOR expressly agrees that CONTRACTOR shall not, during the term of this Contract, nor for a period of six months after termination, solicit for employment, whether as an employee or independent contractor, any person who is or has been employed by AQMD during the term of this Contract without the consent of AQMD.

23. PROPERTY AND SECURITY - Without limiting CONTRACTOR'S obligations with regard to security, CONTRACTOR shall comply with all the rules and regulations established by AQMD for access to and activity in and around AQMD'S premises.

24. ASSIGNMENT - The rights granted hereby may not be assigned, sold, licensed, or otherwise transferred by either party without the prior written consent of the other, and any attempt by either party to do so shall be void upon inception.

25. NON-EFFECT OF WAIVER – CONTRACTOR’S or AQMD’S failure to insist upon the performance of any or all of the terms, covenants, or conditions of this Contract, or failure to exercise any rights or remedies hereunder, shall not be construed as a waiver or relinquishment of the future performance of any such terms, covenants, or conditions, or of the future exercise of such rights or remedies, unless otherwise provided for herein.

26. ATTORNEYS' FEES - In the event any action (including arbitration) is filed in connection with the enforcement or interpretation of this Contract, each party in said action shall pay its own attorneys' fees and costs.

27. FORCE MAJEURE - Neither AQMD nor CONTRACTOR shall be liable or deemed to be in default for any delay or failure in performance under this Contract or interruption of services resulting, directly or indirectly, from acts of God, civil or military authority, acts of public enemy, war, strikes, labor disputes, shortages of suitable parts, materials, labor or transportation, or any similar cause beyond the reasonable control of AQMD or CONTRACTOR.

28. SEVERABILITY - In the event that any one or more of the provisions contained in this Contract shall for any reason be held to be unenforceable in any respect by a court of competent jurisdiction, such holding shall not affect any other provisions of this Contract, and the Contract shall then be construed as if such unenforceable provisions are not a part hereof.

29. HEADINGS - Headings on the clauses of this Contract are for convenience and reference only, and the words contained therein shall in no way be held to explain, modify, amplify, or aid in the interpretation, construction, or meaning of the provisions of this Contract.

30. DUPLICATE EXECUTION - This Contract is executed in duplicate.  Each signed copy shall have the force and effect of an original.

31. GOVERNING LAW - This Contract shall be construed and interpreted and the legal relations created thereby shall be determined in accordance with the laws of the State of California.  Venue for resolution of any dispute shall be Los Angeles County, California.

32. PRECONTRACT COSTS - Any costs incurred by CONTRACTOR prior to CONTRACTOR receipt of a fully executed Contract shall be incurred solely at the risk of the CONTRACTOR.  In the event that a formal Contract is not executed, neither the MSRC nor the AQMD shall be liable for any amounts expended in anticipation of a formal Contract.  If a formal Contract does result, precontract cost expenditures authorized by the Contract will be reimbursed in accordance with the cost schedule and payment provision of the Contract. 

33. APPROVAL OF SUBCONTRACT
A. If CONTRACTOR intends to subcontract a portion of the work under this Contract, written approval of the terms of the proposed subcontract(s) shall be obtained from AQMD’s Executive Officer or designee prior to execution of the subcontract.  No subcontract charges will be reimbursed unless such approval has been obtained.

B. Any material changes to the subcontract(s) that affect the scope of work, deliverable schedule, and/or cost schedule shall also require the written approval of the Executive Officer or designee prior to execution.

C. The sole purpose of AQMD’s review is to insure that AQMD’s contract rights have not been diminished in the subcontractor agreement.  AQMD shall not supervise, direct, or have control over, or be responsible for, subcontractor’s means, methods, techniques, work sequences or procedures or for the safety precautions and programs incident thereto, or for any failure of subcontractor to comply with any local, state, or federal laws, or rules or regulations.
34. MEMORANDA OF UNDERSTANDING (MOUs)/TEAMING AGREEMENTS – If an MOU or Teaming Agreement is required to perform the tasks set forth in Attachment 1, Statement of Work, CONTRACTOR shall provide the MSRC Contracts Administrator with a copy of the fully executed MOU or Teaming Agreement prior to initiating any contract work.  Notwithstanding Clause 32, CONTRACTOR will not receive any payment until the fully executed copy of the MOU or Teaming Agreement is received by AQMD. 

35. CHANGE TERMS - Changes to any part of this Contract must be requested in writing by CONTRACTOR, submitted to AQMD and approved by MSRC in accordance with MSRC policies and procedures. Requests to expend funds above the Contract value stated in Clause 12A must be approved prior to the expenditure of additional funds.  CONTRACTOR must make such request a minimum of 90 days prior to desired effective date of change.  All modifications to this Contract shall be in writing and signed by both parties.

36. ENTIRE CONTRACT - This Contract represents the entire agreement between the parties hereto related to CONTRACTOR providing services to AQMD and there are no understandings, representations, or warranties of any kind except as expressly set forth herein.  No waiver, alteration, or modification of any of the provisions herein shall be binding on any party unless in writing and signed by the party against whom enforcement of such waiver, alteration, or modification is sought.

IN WITNESS WHEREOF, the parties to this Contract have caused this Contract to be duly executed on their behalf by their authorized representatives.

SOUTH COAST AIR QUALITY MANAGEMENT DISTRICT
***
By:___________________________________
By:________________________________

Dr. William A. Burke, Chairman, Governing Board



(Select one option on final contract)
Date:___________________________________________
Date:________________________________________
ATTEST:

Saundra McDaniel, Clerk of the Board

By: _____________________________________________

APPROVED AS TO FORM:

Kurt R. Wiese, District Counsel
By: _____________________________________________

//MSRC04StandardBoilerplate

15October2003
Attachment A

MSRC WEBSITE AND SERVER SPECIFICATIONS

SERVER SPECIFICATIONS

· Pentium III 550Mhz

· 256 Megs of RAM

· 20 gig IDE hard drive

· Debian/GNU Linux

SOFTWARE

· ColdFusion License 4.5

· Serial # CF45PLX – 0112010000

WEBSITE DETAILS

The entire website is coded in HTML and ColdFusion. The Database is dived into two separate Admins indicated by color. The Back-end Admin runs the Front-end of the website and administers the following areas:

The items listed below represent content from MSRCADMIN to website:

· RFP Forms

· Contact Info

· Meetings

· Agendas

· Minutes

· News

· Summaries

· Message Boards (topics)

The items listed below represent content from website to MSRCADMIN:

· Registered Users

· Message Boards

· Suggestion Box

· Search Member

· Site Stats

· Manual

In addition to the Front-end and Back-end of the database there is a Search Field. The navigation was designed to have the three most active areas; Meetings, Agendas and Minutes, Proposal Process and News, front and center. The more static and less updated content links are down the left.

South Coast 


Air Quality Management District

















PAGE  
12

